Mid-Day Close — Thursday, June 11, 2026

Lozano Legal Advisors, PLLC  |  Lozano Business Build

Session: Contact form discrepancy closed, phone-only intake shipped, nav v5 deployed (mobile menu + Practice Areas dropdown), Company Page stocked, marketing plan set

Note: Mid-day close — Norris driving to Kathryn’s this afternoon; session may or may not resume this evening. If work resumes, an evening close supersedes this document.

# I. State of Play

Today was the day the conversion infrastructure caught up with the content. Every blocking item from the June 9–10 record was closed before mid-afternoon: the contact form discrepancy is settled (live, proven end to end twice), phone-only intake is shipped on both layers, nav v5 is deployed across all 18 nav-bearing pages — the broken mobile menu, the top site priority from the Dallas Miles review, is dead — and the LinkedIn Company Page went from empty to stocked with its first two posts.

The contact form discrepancy resolved in two stages. A live test submission this morning confirmed the chain (form → Turnstile → Worker → D1 → Graph email to norris@). A false alarm followed — a stale cached fetch of contact.html showed an old mailto: version — but direct retrieval of main confirmed repo and live site in sync: Worker-backed form, current nav, nine-option practice dropdown. Status: CLOSED, verified 6-11-2026.

Phone-only intake shipped on Norris’s observation that an anxious Tax Resolution caller may want to leave only a number. Worker v2.2 deployed (validation now name + email-or-phone, message optional, reply-to conditional on email present; dead buildTextBody removed). contact.html updated to match: required dropped from email/phone/message, “provide at least one” hint added, client-side either-or check added. End-to-end retest with phone-only submission: PASSED.

Nav v5: regenerated fresh from current live files (the stale June 10 build set was discarded per the reconstruction’s warning — the live baseline had changed twice today). Desktop: Home mark / About / Fractional General Counsel (full label — decision A, locked) / Practice Areas dropdown (7 practice pages) / Insights / Contact CTA. Mobile: working hamburger, slide-down menu, Practice Areas accordion. Per-page active states preserved, breakpoints per page (860/960) respected. Deployed in two batches (14 root + 4 insights), every file verified byte-identical against the build. Mobile test on Norris’s phone: PASSED.

LinkedIn: the record was stale — Part 4 and a personal Medicaid post (“Spending down to nothing is not the law”) had both already gone live from the personal profile June 10. Today the Company Page was stocked: Elder Law & Medicaid Planning announcement in firm voice (contact-page CTA, no phone CTA, practice presented as established — both per Norris’s corrections), then reposted to personal with a one-line intro; and a page share of Part 4 with the embedded post card. Strategy locked: personal profile is the primary channel permanently (3,300+ connections, ~2,000 CPAs); the page is a credentials exhibit — stocked, linked from Experience, no ongoing cadence obligation.

# II. What Changed Today

- Contact form discrepancy (May 26 vs June 9 record): CLOSED — live and verified end to end, twice.

- Worker lozano-contact-form v2.2 deployed: phone-only submissions accepted; message optional; email validated only when provided; conditional reply-to.

- contact.html deployed: email/phone either-or (hint text added), message optional, client-side check; committed and verified byte-identical.

- Nav v5 deployed across 18 pages: mobile hamburger menu live (top Dallas Miles priority CLOSED), Practice Areas dropdown live, Fractional General Counsel full label standalone (decision locked: full name).

- LinkedIn Company Page stocked: Elder Law announcement (firm voice) + Part 4 share with embedded card. Personal repost of the page’s Elder Law post with one-line intro.

- Comment control on the repost confirmed set to Anyone.

- Channel strategy locked: personal profile primary; Company Page is a credentials shelf, not a cadence commitment.

- Referral-fee question resolved: NO referral fees to CPAs or attorneys — Texas Disciplinary Rule 7.03(b) prohibits paying for referrals (narrow exceptions); Rule 1.04(f) fee division and disclosed non-exclusive reciprocal arrangements under 7.03(b)(4) are the lawful structures. CPA referral economy runs on reciprocity (client returns to the CPA), not money. The Transcript Analysis offer needs no payments.

- Marketing priority stack set (time-to-revenue order): 1) Google Business Profile verification, 2) Local Services Ads evaluation, 3) directory citations (State Bar profile, Avvo, Justia, FindLaw), 4) schema markup, 5) standalone Transcript Analysis page, 6) referral page + one-page PDF, 7) Code Counsel/LinkedIn cadence (18–36 month loop), 8) TXCPA Dallas chapter — one event/month.

- Operations layer identified: intake response SLA (phone notification for intake emails; under an hour for acute-pain buyers), engagement-letter pipeline (template, payment rail, Form 2848 readiness) to be built BEFORE leads arrive, Google reviews ask from first completed Transcript Analysis.

- Books recommended re: work philosophy in the AI era: Shop Class as Soulcraft (Crawford); The AI Mirror (Vallor).

# III. Files Produced or Updated

- worker.js v2.2 — deployed to Cloudflare Worker lozano-contact-form (pasted via editor, Deploy confirmed). Copy saved in OneDrive web build folder.

- contact.html — phone-only intake version, committed to main, verified.

- Nav v5 Build 6-11-2026.zip — 18 transformed HTML files (14 root + 4 insights), saved to OneDrive web build folder, extracted, deployed in two batches, every file verified byte-identical on main.

- Daily Close 6-9-2026.docx — uploaded to this chat at session start and verified; NOT yet in the project Files panel (chat upload does not persist there). Still owed to: project Files, GitHub lozano-strategy, OneDrive (if not already filed).

- Mid-Day Close 6-11-2026.docx — this document. Triple-home: OneDrive / GitHub lozanon/lozano-strategy / Claude project Files.

# IV. Blockers and Open Decisions

## Tomorrow — first action (logged at Norris’s direction)

- Tax Resolution credentials pass, step by step: PTIN renewal/verification, CAF number current, IRS e-Services access (Transcript Delivery System — the engine under the $105 Transcript Analysis), payment-rail details as relevant.

## Logged for tomorrow/later (Norris’s direction)

- LinkedIn connections export (Settings → Data privacy → Get a copy of your data → Connections) → Claude segments 3,300+ into CPA/EA, attorneys, Dallas business owners, NMTC-world → DM campaign: 5/day quota, three message templates (Transcript Analysis offer to CPAs with client-returns framing; Fractional GC scarcity note to prior-identity contacts; engagement routine 20 min/day).

- Google Business Profile setup and verification — top of marketing stack.

- Reply to Charles Hoffman’s comment on Part 4 (and the comment on the page’s Elder Law post).

## Open

- Dallas Miles note: final no-ask version drafted (report of execution: series wrapped, page stocked, mobile menu fixed, her nav restructure live). Norris approved direction; SEND STATUS UNCONFIRMED at close — confirm before re-drafting anything.

- Company Page banner: still the default green; the prepared PNG (Lozano Legal Advisors LinkedIn Banner, June 10, OneDrive web build folder) was NOT uploaded — the flow detoured into posting. Quick item next LinkedIn session.

- Daily Close 6-9-2026.docx into project Files panel + triple-home completion.

## Standing carry-forwards

- Representative Matters page (anonymized real matters only). White Paper #2 (“What Happened”). Professional photography. Cloudflare account migration to firm email (deferred). TXdocs research before outreach. Clio Grow eval Q3/Q4. E&O re-evaluation at first meaningful client (unblocks document services).

## Time-bound

- Entra client secret expires November 17, 2026 — calendar renewal.

- Build with Gemini XPRIZE — mid-August 2026 deadline; monthly arms-length revenue through August 17. The Transcript Analysis funnel is the revenue stream that satisfies the requirement — GBP/LSA/DM campaign feed it directly.

# V. Style Rules and Banned Words in Force

- NEVER “solo” or “small” as size descriptors. “Attorney” alone is sufficient.

- Always “30+ years,” never a year count, never “decades.” Always “transactional attorney,” never “litigator.”

- NEVER $750M. Canonical: $350M fund, $180M NMTC, $1.1B+ transactions. Live CV is authoritative.

- NEVER “Harvard-trained” (correct: “Harvard Innovations semifinalist”). NEVER “Texas Tax Court.” NEVER “Texas Code of Professional Responsibility” (it is the Texas Disciplinary Rules of Professional Conduct).

- IRS representation “slows,” never “stops.” AI document services: “drafts, reviews, and takes professional responsibility for” — never “signs.” Byline: “By Norris Lozano, [Practice-Area] Attorney” — no Esq., no J.D.

- No fabricated testimonials, no invented client scenarios, no AI-generated portraits.

- New this session: “new/newest” avoided when describing the Elder Law practice in marketing copy (implies inexperience); CTA preference is the contact page over phone in firm-voice posts; no answering service until missed-call volume justifies it (phone-only form intake covers after-hours).

- Name-collision watch: “Dallas” = the city and Dallas Miles. Write with disambiguating context.

- Filenames: normal capitalization with spaces, date M-D-YYYY, no underscores.

# VI. Strategic Frame

The leak is fixed, so the faucet turns on. Every conversion-blocking defect identified since June 9 was closed before 3 PM: the form takes the anxious caller’s phone number, the mobile menu works on the device most clients hold, and the firm’s LinkedIn shelf no longer reads as empty. That sequence — infrastructure before traffic — was the discipline the Dallas Miles review imposed, and it held.

What changed strategically today is the admission that content alone will not ring the phone this quarter. At 148 impressions a post, the authority loop is compounding but slow — exactly the 18–36 month design. Near-term revenue now runs through three direct channels: Google Business Profile (intercepting people searching with an IRS letter in hand), the CPA DM campaign built on the firm’s structural advantage (no accounting practice — every client returns to the referring CPA), and the reactivated prior-identity network for Fractional GC. No referral fees — the rules prohibit them and the economics never needed them.

The Lawyer Developer claim was also calibrated today, at Norris’s request, against observed evidence: system-owner level — production serverless infrastructure, database, API permission grants, deploy pipeline, all operated personally — not software-engineer level, and that distinction is the marketing position’s armor. Claim it accurately and it is unassailable. Five items shipped before mid-afternoon; the Compressed Decade keeps applying to its own author. The calendar is the argument.

— Prepared by Claude at mid-day close. Lozano Legal Advisors, PLLC. File to triple-home: OneDrive / GitHub (lozanon/lozano-strategy) / Claude project (Lozano Business Build).